## Slide 1: Population Density Shifts & Unemployment
By:
Sneha Godbole, Thomas Hauger, and Brett Steele

## Slide 2: The Problem
We are looking to identify population density shifts in ZCTA’s (Zip Code Tabulation Areas) and understand how it relates to the unemployment rates in the area by leveraging Apache Hadoop to store pre-processed US Census data and D3.js and ArcGIS to visualize these trends.

## Slide 3: Roles & Responsibilities
● Sneha Godbole - Map/Reduce Functions & Visualization
● Thomas Hauger - Data preprocessing & Visualization
● Brett Steele - Analysis & Code

## Slide 4: Tools & Technologies
Processing and Analzying Dataset
  Apache Hadoop
  ArcGIS
  MongoDB
  Java
  Python/R
Creating and Visualizing Dashboards
  D3.js/Tableau
  ArcGIS
Documentation
  Microsoft Office
Compute Resource(s)
  Openstack in Futuresystems
System Requirements
  OS: Ubuntu 14.+
  Size: TBD
  Storage: TBD

## Slide 5: Schedule
Week 1 (Ending 3/18/2016): Initial Planning and Submit Proposal
Week 2 (Ending 3/25/2016): Discussion and Brainstorming
Week 3 (Ending 4/1/2016): Presentation
Week 4 (Ending 4/8/2016): Refine Data
Week 5 (Ending 4/15/2016): Build Systems
Week 6 (Ending 4/22/2016): Develop statistics and visualizations
Week 7 (Ending 4/29/2016): Submit Project

## Slide 6: Progress Update
Obtained Data (Completed)
  Data was obtained from the US Census Bureau’s American Fact Finder
  Data selected due to availability in Zip Code Tabulation Areas (ZCTA)
    Areas of interest: Population Density and Unemployment changes
  Data selected from 2000 Decennial Census SF-3, 5 Year American Community Survey 2007-2011, and Census Geography for ZCTA’s

## Slide 7: (cont’d)
Progress Update
Data Transformation (In progress)
  Use ArcGIS to project and transform Census Geography shapefile to obtain square mileage for ZCTA’s and export data into csv file
  Transform and merge csv files, including the two Census data files which are natively in csv format, locally for a working sample
  Have data uploaded to India at FutureSystems
  Develop Python script to map and reduce csv files into one file with necessary information
  Have Python Script produce data in both a csv and json format
    Goal: Produce file like sample file
      Refine header rows from csv files
      Combine geography file with census files based on common field
      Eliminate unnecessary fields of data
      Eliminate records with missing information
      Perform calculations for new fields
      Arrange fields
      Export data to csv and json formats

## Slide 8: Future Goals
Developing the interactive dashboards using d3.js library. We will be completing following use cases -
Population density increase in last 5 years.
Correlation of population density to unemployment rate.
Color coding the areas depending upon population density.